# Project workflow

- 1. Project kickoff and discovery — Confirm project goals, stakeholders, main modules, business rules, priority processes, and delivery assumptions.

- 2. Business analysis and process mapping — Review current zakat workflows, beneficiary lifecycle, approvals, accounting flow, settlement flow, and reporting needs at a high level.

- 3. Requirements finalization — Prepare and approve BRS, use cases, FRS, NFRS, main user roles, and a simple screen list or wireframes.

- 4. Solution design — Define system architecture, database structure, permissions model, document storage approach, integrations, and audit trail structure.

- 5. UI/UX and prototype review — Build general wireframes/screens for the main modules and validate them with the client before development starts.

- 6. Core development — Build the main ERP modules such as beneficiaries/families, distributions, merchants, settlements, archive, users, and accounting.

- 7. Data migration and setup — Import existing data, configure master data, user accounts, permissions, and reference tables.

- 8. Testing and UAT — Conduct functional testing, workflow testing, integration testing, and user acceptance testing with client representatives.

- 9. Training and go-live preparation — Train admins and key users, prepare manuals, confirm deployment checklist, and complete final go-live readiness review.

- 10. Go-live and stabilization — Launch the system, fix early issues, monitor usage, and support users during the first operational period.

- 11. Support and enhancement phase — Provide post-launch support, change requests, small enhancements, and periodic maintenance (2-months free technical support).

# Payments table:

| Payment Due (Stage) | Amount |
| --- | --- |
| After phase.3. (Requirements finalization) | 120 OMR |
| Following Payments are only after agreement on the total cost |  |
| Before phase.4. (Solution design) | 20% of total cost |
| After phase.5. approvement (UI/UX and prototype review) and before starting phase.6. (Core development) | 30% of total cost |
| After phase.10. (Go-live and stabilization) | Full Due Amount |